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Marking Criteria:
 We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.
For high grades use examples and illustrations where appropriate. 
	
Give short answers for the following questions: (14)
i. Outline areas of project procurement management knowledge.
The following are the processes in the Project Procurement Management knowledge area: Procurement Planning, Solicitation Planning, Solicitation, Source Selection, Contract Administration, and Contract Closeout.
ii. Procurement management centres on four key elements. What are these?
Whether or not procurement is needed, how much to procure, when to procure, What to procure.
iii. How is market evaluation important in terms of procurement? And which processes are involved in market evaluation?
Part of procurement management is to determine what sources are available to provide the needed services or products for the project. Determining what products and services are available and from whom and on what terms and conditions they are available requires an evaluation of the marketplace. While in most free market enterprise societies there are multiple vendors offering comparable products,
there may be times when choices of vendors are limited. There are three specific terms to be aware of for the PMP exam that you may encounter:
 Sole source: Only one qualified seller exists in the marketplace.
 Single source: The performing organization prefers to contract with a specific seller.
 Oligopoly: There are very few sellers and the actions of one seller will have a direct effect on the other seller’s prices and the overall market condition.
iv. At which stage in a project does a project manager complete a make or buy analysis?
It is during the procurement planning phase which belongs to the planning phase.
v. What are cost reimbursable contracts?
These contract types pay the seller for the product. In the payment to the seller there is a profit margin—the difference between the actual costs of the product and the sales amount. The actual costs of the product fall into two categories:
- Direct costs : These are costs that are incurred by the project in order for the project to exist. Examples include salaries of the project team, equipment needed to complete the project work, and other expenses tied directly to the project’s existence.
- Indirect costs: These are costs that are attributed to the cost of doing business. Examples include utilities, office space, and other overhead costs.
vi. What type of information is contained in procurement management plan?
The plan details the
following:
- How vendors will be selected
- The process of independent estimating
- The relationship between the project team and the procurement office within the performing organization (if one exists).
- The type of contracts to be used
- The coordination between sellers and the project team and among project activities, project reporting, scheduling, business operations, and other project concerns.
- The procurement forms, such as contracts, the project team is required to use
- How multiple vendors will be managed to supply their contracted products.
vii. Describe the inputs of solicitation planning.
There are three inputs to solicitation planning:
- Procurement Management Plan: This subsidiary plan sets out the methodologies and expectations of procurement within the performing organization.
- Statement of Work: The SOW provides detailed information on what the seller will be providing for the performing organization. Recall that this document allows the seller to determine whether it is able to provide the product and meet the requirements of the project team.
- Other planning outputs: Other details within the project plan, such as the schedules, estimates, constraints and assumptions, are referenced as their values may have direct influences on the solicitation process.
2. Discuss contract administration procedures. (8)
The process of ensuring that the seller lives up to the agreements in the contract is called Contract Administration. To ensure that the seller meets its obligations, the project manager and the contract administrator must work together. Legal remedies may ultimately be pursued if the seller does not fulfil its contractual requirements. Another aspect of contract administration is the coordination between the contractors. This is especially important on larger projects with multiple sellers providing various products. The contract officer or project manager schedules and confirms the performance of the sellers to ensure that the deliverables, schedule and performance of a contractor do not infringe or adversely affect the performance of another contractor.
There must be the terms for payment within the contract. Typically, the progress of the contractor and performance are directly linked to the payments the contractor receives. The project manager must track quality and performance to approve or decline payment as required. There are three other inputs to contract administration other than the contract:
- Work results 
- Seller Invoices
- On the job 
3. What is the purpose of contract closeout processes? How is it performed?
The purpose of Contract Closeout is to confirm that the obligations of the contract have been met as expected. It is analogous to administrative closure. The project manager, key stakeholders, the customer, and, in some cases, the seller may complete product verification together to confirm that the contract has been completed. The project manager should review and consider the following:
- Schedules of the procured work
- Contract change requests—approved and declined
- Documentation created and provided by the seller, if any
- Financial documents, invoices, payment records
- Results of contractual inspections
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