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Marking Criteria:
 We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.
For high grades use examples and illustrations where appropriate. 
	1. Give short answers for the following questions: (20) 
i. What do you understand by the term ‘site organization’? 
The site’s organization is done to ensure efficient and effective construction. It requires producing a site layout which is practical, logical, and orderly. That  show the locations of all
facilities and equipment to ensure efficiency in executing the construction project.
ii. Highlight the importance of preparing the site road suitable for the movement of heavy construction equipment. 
The site roads must be designed to suitably be compatible with the nature of the vehicles & Equipment in the site always a cost balance between rough and smooth roads construction and between the consequent damage that Road could cause to equipment 
iii. List the precautions to be taken for the storage of cement at a construction site.
· dry and moist-proof, as well as, leak-proof. 
· The building does not allow moisture-bearing air to cause hardening by providing adequate ventilation to
· Cement should be stack on wooden planks having a gap of about 150-200mm from the floor. &  minimum spacing of about 450mm between the walls and the stacks. 
· Pack the cement bags together to reduce circulation of air within a stack
iv.  What will you do to prevent scaling and rusting of structural and reinforcing steel?
· Coat steel with cement wash before stacking to prevent rusting and scaling.
v.  How does exit control help in site protection?
· Light traffic barriers could be deployed to control vehicles access to the site. 
· Heavy barriers should only be considered when there is a high risk of vandalism 
· The lifting arm type is usually used when the space is limited 
· warning signal whenever the barriers are lifted. Also inspect vehicles

2. Discuss the advantages of providing fences for construction sites (5) 
Provision of a fence can offer a measure of protection for the site. 
The fence serves those following  purposes 
· It outlines the limit of the site 
· Provides protection against losses and theft. 
· Fences can be constructed in for the purpose of providing a physical restriction or additionally, they could also serve as visual barriers during open work construction
3. How is the provision of site electricity different from building electricity?
The site electricity need different Modes 
· Sometimes taken through site substations 
· Some times through step down transformers 
· Sometimes Generators are used 
· [bookmark: _GoBack]Tapping from overhead line 
· The Electricity in sites is little bit random & could cause a lot of hazard 
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