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Marking Criteria:
 We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.
For high grades use examples and illustrations where appropriate. 
	1. Give short answers for the following questions: (20)


i. What do you understand by the term ‘site organization’? 
ii. Site organization is a well thought out process which ensures a healthy and safe construction site.
iii. It is necessary to ensure efficient and effective construction.
iv. Factoring site accommodation, security, machinery, material storage, site electricity, lighting, labour and access to site and site roads.

ii. Highlight the importance of preparing the site road suitable for the movement of heavy construction equipment. 
Preparing the site road is very important, soft ground could result in vehicles becoming bogged down or heavy equipment to become unstable resulting in possible accidents and injuries.
Temporary stone roads that have been compacted are normally the cheapest and best solution to this problem.


iii. List the precautions to be taken for the storage of cement at a construction site.
Cement should be stored in a building which is dry, leak proof and moisture proof.
The cement should be stacked on wooden planks having a gap of 150mm-200mm from the floor with a minimum space of 450mm between wall and stack.

iv What will you do to prevent scaling and rusting of structural and reinforcing steel? 
The best way of preventing scaling and rusting is to coat the steel or reinforcement with a cement wash and store separately on platforms which are more than 150mm above ground.


v. How does exit control help in site protection?
vi. Exit control helps to control authorized site personnel from the general public, measures including security guards, barriers and entry and exit card readers ensure sites with a high risk of vandalism or sabotage are greatly reduced.







2. Discuss the advantages of providing fences for construction sites (5) 
The advantages are for security, safety of the public and site personnel, i.e. fencing around an object of danger or open excavation.
It can also be used to create a drop zone to prevent falling objects hitting someone.
It also can protect expensive objects and can be used to guide the public and personnel by way of a safe footpath through or around site.

3. How is the provision of site electricity different from building electricity? (5)
Site electricity is a temporary supply and generally supplied by grid supply from the local authority, however smaller sites may use portable generators with temporary cables to distribute the supply.
The building electricity is a permanent certified and metered supply, supplied from the relevant electricity supply authority. 
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