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Marking Criteria:
 We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.
For high grades use examples and illustrations where appropriate. 
	1.
i. Estimating is calculating value quantity and cost and are necessary so correct funds are invested from the beginning of the project
ii. The bill of quantities are documents which shows items and quantity of items
iii. Approximate estimates are performed early stages of the project  and are not useful during the execution of the project and prepared by finding total unites for constructing the structure and physical dimensions and area. And then multiplied  the figure  obtained  by the cost of the structure per unit
iv. Project budget is the financial disposal costs that are needed to finance the project. Project budgets are prepared by estimating labor costs material costs advanced costs.
V. Administrative  approval is authority that is used to carry out feasible studies provide drawings layouts and initial costs on specific projects. Technical sanction is when the user department owner gives his approval for the initial project drawings cost and estimates  before the administrative approval.

2.
a.
Material rates are estimated by transport loading and unloading and the handling on the site
b. 
Labour rates are the most unpredictable part of the estimation due to  certain factors. There are estimates due to certain levels of skill and also costs change due to governed minimum wages paid holidays travel expenditure overtime pay sickness benefits insurance other statutory pay
c. 
Equipment rate costs are calculated by the quantity of the item and the output of the equipment based on the total hours equipment can be used to work each item is estimated with the cost of investment the depreciation costs of fuels lubricants repairs maintenance  costs salaries for the correct operators  insurance for the equipment and all other related expenses,

3.
The construction estimating procedure is used to ensure all cost estimates are prepared for  forecasting the cost of the project. Estimating requires multiple processes to put a budget together  some of these process are determined by the quantities of the resources  such as the labour equipment time scale and construction materials. These are important to the estimates so that  the necessary funds are provided and  costs are compared between tenders and contractors for the project owner and reasonable profits are earned. All resources can be organized in advance by the owner.
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