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Marking Criteria:
 We expect the learners to write minimum one well expressed point in three lines against each allocated mark. This means one needs to write 15 lines with 5 well expressed points to get high grades for a 5 marks question.
For high grades use examples and illustrations where appropriate. 
	Please insert your completed assignment ( in word format)  here: 1. Give short answers to the following questions: (10)
i. What is meant by estimating and why are estimates necessary?
Estimates are a very important part of the project, they help you find the cost of materials and where to resource them plus labor charges from tenders so the client can see how much profit is left in the job after they have been charged by consultants, plus it gives a rough idea of how much the project will cost.
ii. What is bill of quantities?
The bill of quantities shows the items being used plus the quantity of items being used together with the specification list they aid planning scheduling and execution of projects.
iii. Explain the term approximate estimates and how they are prepared?
There are two main steps required first step involves finding the units for constructing the structure based on the physical dimensions such as the area, volume or length
Second is to multiply the figure obtained in step 1 by the cost of the structure per unit.
iv. What is meant by project budget? How it is prepared
It’s the financial plan for the project which you can compare during the project each step can be compared as the construction is broken down into detailed steps for performing activities first you need to secure all resources needed in advance before the actual activity is initiated the construction program shows the start and finish of activities must be translated into
1 work relating to activities currently in the progress and associated costs
2 work relating to activities to be performed in future and associated costs
v. Explain the term administrative approval and technical sanction.
You must get administrative approval first; the approval is given by a competent authority at the user department
Technical sanction is when the owner gives his approval on the initial drawings and cost estimates detailed reports must be approved by a competent person at the public works department.

2. How are the estimates made for the following? (10
a) A material rate
should include transport of materials loading and unloading handling on site plus the quality for each item should be known by the estimator base on the exact specifications given
b) Labor rate
this is the most unpredictable factors such as expertise of the worker and weather labor rate depends on skill and size of labor best thing to do is keep a record of the labor and weather each day.
c) Equipment rate      
 the equipment rate can be worked out by calculating the quantity of item and the output of the equipment it is based on the total hours the equipment can be put to work


3. Discuss estimating procedure in details. (10e
[bookmark: _GoBack]It is to help determine the cost of labor, materials, site management team cost over heads planning plant. to let all parties, know how much the project will cost at each stage so they can change material or planning or resources more money but over all to see if there is a profit in the project or scrap it.
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